PARKING MARKETPLACE PLATFORM

MVP Preparation Documentation

Product, Feature & Technology Specification for Building the MVP

Document Date: 05 September 2026

Prepared for: Product & Engineering Team

Prepared by: AI Department, Sangath Group

Document Version: 1.0

Companion documents: Parking_App_Development_Roadmap.docx, Parking_App_Development_Costing.xlsx, Parking_App_Client_Costing_Proposal.pdf

# Table of Contents

1. Purpose of This Document	3

2. Product Overview	3

3. MVP Goals & Success Metrics	4

4. MVP Scope	4

5. User Personas	6

6. Core User Journeys	6

7. Detailed Feature Specification	7

8. Screens & Information Architecture	9

9. Recommended Technology Stack	10

10. Data Model (Core Entities)	13

11. API & Integration Overview	13

12. Non-Functional Requirements	14

13. Third-Party Integrations Checklist	14

14. MVP Delivery Plan (Sprint Breakdown)	15

15. Team Required to Build This MVP	16

16. Risks & Assumptions	16

17. Appendix A — Glossary	17

# 1. Purpose of This Document

This document is the single working reference for building the Parking Marketplace Platform MVP. It defines what the MVP is (and explicitly is not), the complete feature list needed to call it done, the screens required, the recommended technology stack with reasoning, the underlying data model, and a sprint-by-sprint delivery plan a team can execute against directly.

It is written to stand on its own — a developer, designer, or new team member should be able to read this document and understand exactly what to build, in what order, and why, without needing the earlier roadmap conversation that led to it. Where it draws on prior decisions (technology direction, phased rollout, cost estimates), it references the companion documents rather than repeating their full detail.

- How this differs from the earlier "Phase 0 demo": the roadmap document's Phase 0 was a 1–2 week, contract-team-built, largely mocked demo meant only to be shown to a client. This document defines a real, functioning MVP — a genuine two-sided marketplace a first pilot city's users can actually use, pay through, and get value from. It takes longer to build and uses a permanent core team, not a burst sprint team. Section 2.4 makes this distinction explicit.

# 2. Product Overview

## 2.1 Problem Statement

Finding safe, affordable, nearby parking in dense Indian cities is unreliable and time-consuming for vehicle owners, while a large amount of private parking capacity — driveways, unused compound space, basement slots in gated communities — sits idle and unmonetised. The platform connects the two: private space owners ("Hosts") list spare parking capacity, and vehicle owners ("Seekers") discover, book, and pay for it, the way Airbnb connects spare rooms to travellers.

## 2.2 Target Users

- Seekers — daily commuters, mall/event visitors, and residents in high-parking-pressure micro-markets who currently circle for parking or pay inflated informal rates.

- Hosts — residential and commercial space owners with unused or underused parking capacity who want passive income with minimal effort.

- Platform Admin/Ops — the internal team that keeps the marketplace trustworthy: approving listings, resolving disputes, and processing payouts.

## 2.3 Value Proposition

| For | Gets |
| --- | --- |
| Seeker | Guaranteed, pre-booked parking near their destination at a known price, instead of searching or risking no availability. |
| Host | Recurring income from an already-idle asset, with the platform handling discovery, booking, and payment collection. |
| Platform | A transaction fee on every completed booking, and — in later phases — additional revenue from embedded financial services built on the transaction data (see the roadmap document, Phases 3–4). |

## 2.4 What "MVP" Means Here

The MVP is the smallest version of the platform that completes the full booking loop for real money, for real users, in one pilot city — search, book, pay, use the spot, rate the experience, and pay the host — without needing a developer to intervene for routine operations. It is not a prototype or a demo shell; every feature in Section 4.1 must work correctly and reliably. It is deliberately restricted to one city, one language (plus one regional language if time allows), web-only (mobile-responsive, not native apps yet), and manual/semi-automated processes wherever full automation would meaningfully delay launch (see Section 4.2).

# 3. MVP Goals & Success Metrics

The MVP exists to answer one question with real evidence, not opinion: will people actually book and pay for parking through this platform, and will space owners actually list and keep listing? The metrics below are what "the MVP worked" looks like — set specific target numbers against these before launch, calibrated to the chosen pilot city's size.

| Metric | What It Tells You | Suggested MVP Target (4–6 Weeks Post-Launch) |
| --- | --- | --- |
| Live listings in the pilot city | Whether hosts are willing to list | 25–50 listings |
| Completed paid bookings | Whether seekers will actually pay to use the platform | 50–150 bookings |
| Booking-to-payment completion rate | Whether the checkout flow itself is a blocker | > 80% of started bookings complete payment |
| Repeat booking rate | Whether the experience is good enough to come back to | > 20% of seekers book a second time |
| Host payout cycle time | Whether operations can keep up with real volume | Payout processed within 7 days of booking completion |
| Average rating (seeker → host, post-booking) | Trust and quality signal for the marketplace | ≥ 4.0 / 5 |
| Critical bug count in the core booking loop | Whether the product is stable enough to trust with money | Zero open critical bugs at end of each sprint |

These numbers are starting points, not commitments — recalibrate them against the actual pilot city's population and parking demand once it is chosen.

# 4. MVP Scope

## 4.1 In-Scope (Must-Have) Capabilities — Summary

The full feature-level detail with acceptance criteria is in Section 7. At a capability level, the MVP must support:

- Seeker: sign up, search nearby parking on a map, view listing detail, book a time slot, pay online, receive a digital access pass, view/cancel bookings, rate the host after use.

- Host: sign up, complete basic onboarding (identity + bank details for payout), list a parking spot with photos and pricing, e-sign the Host Listing Agreement, manage listings, view bookings and earnings.

- Admin: approve new listings before they go live, manage users and disputes, trigger host payouts, view basic operational reporting.

- Platform: reliable search by location, transactional notifications (SMS/WhatsApp/email), a functioning payment flow, and the legal pages (Terms, Privacy, Cancellation Policy) required to operate lawfully.

## 4.2 Deferred / Explicitly Out of Scope for MVP

Excluding these is a deliberate choice to launch faster, not an oversight — each is a reasonable Phase 1+ addition once the core loop is validated (see the roadmap document for the fuller build-out plan).

| Deferred Item | Why It Is Deferred | Where It Belongs Instead |
| --- | --- | --- |
| Native Android/iOS apps | A mobile-responsive web app validates demand without the app-store review cycle and native build overhead | Roadmap document, Phase 2 |
| Live e-KYC (DigiLocker/Aadhaar) & VAHAN vehicle verification APIs | Manual document upload + admin review is sufficient at pilot-city volume and avoids an extra vendor integration before launch | Automate once host/seeker volume justifies it — flagged in Section 9.8 |
| Fully automated real-time split-payment payouts (Razorpay Route/escrow) | Admin-triggered batch payouts are operationally manageable at MVP volume and avoid the additional compliance setup of a live marketplace escrow account | Roadmap document, Phase 3 (Embedded Banking) |
| In-app chat between Seeker and Host | Booking details and access instructions cover the MVP use case without a messaging system to build and moderate | Post-MVP, once support volume shows a real need |
| Host approval / "request to book" flow | Instant-book keeps the core loop to a single, testable path; approval adds a state machine and host-response-time risk not worth the complexity yet | Add only if fraud/quality issues from instant-book emerge |
| Dynamic/surge pricing | Flat host-set pricing is simpler to build, explain, and trust during the trust-building pilot phase | Post-MVP pricing optimisation |
| Multi-city and multi-language support | One pilot city keeps operations (host onboarding, support, marketing) manageable for a small team | Add cities/languages after the pilot validates the model |
| Referral programs, loyalty points, coupons | Growth mechanics are premature before the core product is proven to retain users organically | Post-MVP growth phase |
| Embedded banking, wallet, and lending features | A distinct, later product line requiring its own regulatory path | Roadmap document, Phases 3–4 |

## 4.3 Definition of Done for the MVP

1. A real Seeker can find a real listed parking spot in the pilot city, book a specific time slot, pay online, and receive a valid digital access pass — end to end, with no manual intervention.

2. A real Host can list a spot (with the signed Host Listing Agreement on file), have it approved, get discovered by Seekers, and receive payment for a completed booking within the published payout cycle.

3. Platform Admin can run day-to-day marketplace operations — approving listings, processing payouts, resolving a cancellation — from the admin panel, without requiring a developer.

4. The core booking loop (search → view listing → book → pay → use → rate) works without critical bugs on both a mobile browser and a desktop browser.

5. The MVP goals in Section 3 have measurable data behind them after 4–6 weeks live in the pilot city — enough evidence to decide whether to proceed to the full web app build-out (roadmap document, Phase 1).

# 5. User Personas

| Persona | Profile | Core Need | What Would Make Them Leave |
| --- | --- | --- | --- |
| Rohan — the Seeker | 29, works in the city centre, owns a car, currently circles the block or pays informal rates near his office | Guaranteed, fairly priced parking he can book before he leaves home | Booking a spot that turns out to be unavailable or misdescribed on arrival |
| Meena — the Host | 45, owns a residential compound with one unused parking slot, wants passive income with minimal effort | A simple way to list her space and get paid reliably without chasing tenants herself | Payment delays, or seekers behaving badly with no recourse |
| Admin/Ops Team Member | Internal platform staff responsible for marketplace quality and operations | Tools to approve listings, catch problems early, and process payouts without engineering help | An admin panel that cannot keep pace with real booking volume, forcing manual database work |

# 6. Core User Journeys

## 6.1 Journey A — Seeker Books a Spot

1. Opens the web app, allows location access (or enters a destination address)

2. Sees nearby available spots on a map with price and distance, applies filters (price, spot type) if needed

3. Taps a listing to view photos, exact location, price, availability, host rating, and house rules

4. Selects a date/time window, sees the total price (including any platform fee, shown transparently), and confirms

5. Pays via the Razorpay checkout (UPI, card, or wallet)

6. Receives a booking confirmation with a digital access pass (QR code) and access instructions, via SMS/WhatsApp and in-app

7. Uses the spot at the booked time

8. After the booking window ends, rates the host/spot and leaves an optional comment

## 6.2 Journey B — Host Lists a Spot

1. Signs up with phone OTP, completes basic profile

2. Uploads identity proof and bank account details for payout (manually reviewed by Admin in the MVP)

3. Creates a listing: pins the exact location on a map, uploads at least two photos, sets price and available hours, describes the spot type and any rules

4. Reviews and digitally signs the Host Listing Agreement (ownership/authority, listing terms, liability allocation, payout terms — see the product documentation, Section 6.5)

5. Submits the listing for approval

6. Once Admin approves it, the listing goes live and becomes bookable

7. Views incoming bookings on a calendar, and tracks earnings as bookings complete

8. Receives payout on the published cycle (weekly, in the MVP) once Admin processes it

## 6.3 Journey C — Admin Approves a Listing and Processes a Payout

1. Reviews a new listing in the approval queue: checks photos are genuine and clear, address is valid, price is reasonable, and the Host Listing Agreement is signed

2. Approves (spot goes live) or rejects with a reason (Host is notified and can resubmit)

3. At the end of each payout cycle, reviews completed bookings per host, confirms the payable amount, and triggers the payout via the Razorpay Payouts dashboard/API

4. Monitors the bookings and disputes queue daily, intervening manually where the automated flow cannot resolve an issue (e.g., a Seeker reporting an inaccessible spot)

# 7. Detailed Feature Specification

Priority follows MoSCoW: Must = cannot launch without it; Should = strongly desirable, build if time allows within the sprint plan in Section 14; Could = nice-to-have, defer without guilt if the schedule is tight.

## 7.1 Seeker — Web App

| Feature | Description | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| Phone OTP sign up / login | Register and log in using a mobile number and a one-time SMS code | Must | A new number can register in under 60 seconds; a returning number logs in with OTP only, no password |
| Location-based search (map + list) | Show nearby available listings on a map and as a sortable list | Must | Results within the selected radius appear within 2 seconds on a 4G connection |
| Filters | Filter by price range, spot type, and availability window | Should | Applying a filter updates results without a full page reload |
| Listing detail page | Photos, address, price, availability, host rating, house rules | Must | All listing fields render correctly on both mobile and desktop widths |
| Instant booking & checkout | Select a time slot and pay in one flow, no host approval step | Must | A booking is only confirmed after successful payment capture, never before |
| Digital access pass | QR code / booking reference shown in-app and sent via SMS/WhatsApp | Must | The pass is generated and delivered within 10 seconds of payment success |
| My Bookings (upcoming & past) | List of a Seeker's bookings with status | Must | A completed booking correctly moves from "upcoming" to "past" automatically at end time |
| Cancellation | Cancel a booking ahead of a cutoff, per the published cancellation policy | Must | A cancellation inside the free-cancellation window issues a full refund automatically via Razorpay |
| Rate & review | Rate the Host/spot 1–5 stars with an optional comment after the booking completes | Should | The rating prompt appears only after the booking's end time has passed |
| Notifications | SMS/WhatsApp + email for booking confirmation, reminder, and cancellation | Must | A confirmation message is sent for 100% of successful bookings |
| Basic support contact | A visible way to reach support (WhatsApp link or contact form) | Should | A submitted query reaches Admin within 5 minutes (via WhatsApp Business or email) |

## 7.2 Host — Web App

| Feature | Description | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| Phone OTP sign up / login | Same mechanism as Seeker, shared auth system with a Host role | Must | A Host account is distinguishable from a Seeker account by role, not a separate app |
| Host onboarding (KYC-lite) | Upload identity proof, address proof, and bank account details for payout | Must | Onboarding cannot be skipped before a first listing can be submitted for approval |
| Create/edit listing | Address (map pin), photos (min. 2), price per hour/day, available hours, spot type, capacity, rules | Must | A listing cannot be submitted without all required fields and at least 2 photos |
| Host Listing Agreement e-signature | Digital consent covering ownership/authority, listing terms, liability allocation, and payout terms before a listing can go live | Must | No listing can be approved by Admin without a recorded, timestamped signature on file |
| Listing management | Edit, pause, reactivate, or delete a listing | Must | Pausing a listing immediately removes it from Seeker search results |
| Bookings calendar | View upcoming and past bookings for each listing | Must | Calendar correctly blocks out booked time slots from being double-booked |
| Earnings summary | Bookings completed, amount earned, payout status (pending/paid) | Must | Earnings total always matches the sum of completed, non-refunded bookings |
| Payout history | Record of past payouts with date, amount, and reference | Should | Every processed payout appears here within 1 hour of Admin triggering it |

## 7.3 Admin Panel

| Feature | Description | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| Admin login (role-based) | Separate, more restrictive login for internal staff | Must | Admin routes are inaccessible to any non-Admin-role account, enforced server-side |
| Operational dashboard | Live counts: users, hosts, listings, bookings, GMV (gross merchandise value) | Must | Figures match the underlying database counts at time of page load |
| Listing approval queue | Review and approve/reject new or edited listings before they go live | Must | A listing cannot appear in Seeker search until explicitly approved |
| User & host management | View, search, and suspend a user or host account | Must | Suspending a Host immediately delists all of that Host's listings |
| Booking & dispute management | View all bookings; manually resolve a cancellation or dispute | Must | Every booking's current status and payment reference is visible from one screen |
| Payout processing | Review amounts owed per Host for the period and trigger payout | Must | A payout cannot be triggered twice for the same booking |
| Basic reporting export | CSV export of bookings and revenue for a date range | Should | Exported totals reconcile exactly with the dashboard figures for the same period |

## 7.4 Platform-Wide / Shared Features

| Feature | Description | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| Legal pages | Terms of Service, Privacy Policy, Cancellation & Refund Policy, drafted for DPDP Act compliance | Must | All three pages are published and linked from checkout and footer before go-live |
| Responsive design | A single web app that works well on mobile browsers and desktop | Must | Core booking loop is fully usable on a 375px-wide mobile viewport |
| Product analytics instrumentation | Track signup, search, and booking funnel events | Should | Every funnel step in Section 3's metrics has a corresponding tracked event |
| Basic SEO | Indexable listing/city pages so the platform is discoverable via search, not app-store-only | Could | Public listing pages return valid metadata and are crawlable |
| Error tracking | Automatic capture of application errors in production | Should | A production error is visible in the error-tracking dashboard within 1 minute |

# 8. Screens & Information Architecture

## 8.1 Seeker Screens

- Landing / Login (phone entry) → OTP verification

- Home — map + list search, current location, filters

- Listing Detail — photos, price, availability, rules, host rating

- Booking & Checkout — slot selection, price summary, Razorpay payment

- Booking Confirmation — access pass (QR), instructions

- My Bookings — upcoming / past, with status

- Booking Detail — full info, cancel action, rate-and-review after completion

- Profile & Settings — name, email, saved payment methods, logout

## 8.2 Host Screens

- Login (shared with Seeker auth) → role-aware redirect

- Onboarding — identity/address proof upload, bank details

- My Listings — list of all listings with status (pending/live/paused)

- Add / Edit Listing — location pin, photos, pricing, hours, rules

- Host Listing Agreement — e-signature screen, required before submission

- Bookings Calendar — per-listing calendar view

- Earnings & Payout History

- Profile & Settings

## 8.3 Admin Screens

- Admin Login

- Dashboard — key marketplace metrics at a glance

- Listings Approval Queue

- Users & Hosts — search, view, suspend

- Bookings & Disputes

- Payouts — pending, processed, history

- Reports — CSV export

## 8.4 Navigation Principle

One web application, one authentication system, role-aware navigation: a logged-in user sees the Seeker experience by default, with a "List Your Space" entry point that carries them into the Host onboarding/dashboard experience under the same account. Admin is a separate, restricted route (e.g. /admin) never exposed in the main navigation.

# 9. Recommended Technology Stack

This section names a specific, current (September 2026) stack chosen to get a real, working MVP live fast with a small team, while keeping a clean upgrade path to the full web app and native mobile apps described in the roadmap document. Exact package/SDK versions should be re-verified against vendor changelogs immediately before development starts, since they move quickly.

## 9.1 Architecture at a Glance

- Client: a single Next.js web application (responsive), serving both the Seeker experience and the Host experience, plus a restricted Admin section.

- Backend: Supabase — managed PostgreSQL (with the PostGIS extension for "spots near me" geospatial queries), Auth, file Storage (listing photos, KYC documents), Realtime (live booking/availability updates), and Edge Functions (custom server logic: booking creation, payment webhooks, payout triggers).

- Third-party services: Google Maps Platform (search/maps), Razorpay (payments and payouts), MSG91 (SMS/WhatsApp notifications and OTP delivery), an email provider for transactional email, and PostHog for product analytics.

- Hosting: Vercel for the Next.js application (with preview deployments per pull request), Supabase Cloud for the managed backend — no self-managed servers required at MVP scale.

## 9.2 Frontend — Web

- Next.js (App Router) with TypeScript — server-side rendering for fast first loads and SEO on public listing pages, plus the file-based routing that keeps a small team moving quickly.

- Tailwind CSS + a component library (e.g. shadcn/ui) for a consistent, accessible UI without hand-building every component.

- TanStack Query (React Query) for data fetching, caching, and keeping booking/availability state in sync with the backend.

## 9.3 Mobile Readiness — Built In From Day One

Native Android/iOS apps are explicitly out of scope for the MVP (Section 4.2), but the codebase should be structured as a Turborepo monorepo from the start — apps/web, a placeholder apps/mobile, and shared packages/ui, packages/api-client, and packages/types — so that when the roadmap document's Phase 2 (React Native/Expo mobile apps) begins, business logic, types, and the API client are reused rather than rewritten. This is a small upfront structuring cost that avoids a much larger rewrite later.

## 9.4 Backend, Database & Realtime

Supabase is recommended over building a custom Node.js/NestJS backend for this MVP: it packages a production-grade Postgres database, authentication, file storage, and realtime subscriptions into one managed service, which typically removes weeks of infrastructure work that a two-or-three-person MVP team cannot afford to spend. PostgreSQL's PostGIS extension gives native, efficient "find listings within X km" queries out of the box, which a NoSQL alternative (e.g. Firebase/Firestore) handles far less naturally, and Postgres's relational model fits marketplace data — bookings, payments, payouts, reviews — more cleanly than a document database.

- Graduation path: as payment orchestration and KYC workflows grow more complex in later phases (roadmap document, Phase 3), specific pieces of backend logic can move into dedicated Node services or Supabase Edge Functions without discarding the Postgres data layer or the Auth system — this is a progressive path, not a rebuild.

## 9.5 Authentication

Supabase Auth provides phone-OTP login out of the box; for reliable and cost-effective OTP delivery in India specifically, configure it with a custom SMS hook routed through MSG91 rather than relying on Supabase's default SMS carrier integration. This keeps a single Auth/Postgres-integrated system (avoiding a separate identity provider to manage) while getting India-specific delivery reliability.

## 9.6 Maps & Geolocation

Google Maps Platform (Maps JavaScript API, Places API, Geocoding API) is recommended as the default for India-specific road and point-of-interest data quality, which matters directly for a parking-finder use case. Its free-tier usage should comfortably cover MVP-scale traffic; monitor per-call cost as the pilot city's usage grows, and keep the map integration behind a thin internal abstraction so an alternative (e.g. Mapbox) can be substituted later without a full rewrite if cost or styling needs change.

## 9.7 Payments

- Razorpay Payment Gateway (Checkout) for collecting Seeker payments — supports UPI, cards, and wallets, which covers the large majority of Indian payment preferences.

- Razorpay Payouts, triggered manually by Admin per payout cycle, for settling Host earnings in the MVP — full automated split-payment/escrow (Razorpay Route) is deferred to the roadmap document's Phase 3, once volume and compliance readiness justify it.

- Compliance note: the RBI's updated Payment Aggregator Master Directions (2025) tightened rules on escrow/nodal account management, settlement timelines, and merchant KYC onboarding. Before go-live, have legal counsel confirm the platform's payment flow and Razorpay merchant onboarding meet the current Master Direction requirements — this is a compliance dependency, not an engineering one, but it can gate launch if started late.

## 9.8 e-KYC & Vehicle Verification

Live government-backed e-KYC (DigiLocker/Aadhaar) and VAHAN vehicle-registration verification are deferred for the MVP (Section 4.2): Host identity is verified via manual document upload and Admin review instead. To avoid re-evaluating vendors later, it is worth shortlisting an e-KYC aggregator now (e.g. Setu, Sandbox, or a comparable licensed reseller of the DigiLocker/UIDAI rails) so that automating this step in the full web app build-out (roadmap document, Phase 1) is a straightforward integration rather than a fresh vendor search.

## 9.9 Notifications

MSG91 for transactional SMS and WhatsApp Business API messages (booking confirmations, reminders, OTPs), and a standard transactional email provider for receipts and account emails. Both should be wired to the same notification-triggering logic (a Supabase Edge Function) so a booking event fires every required channel from one place.

## 9.10 Hosting, DevOps & CI/CD

- Vercel for the Next.js application — automatic preview deployments on every pull request, fast production rollback, and no server management.

- Supabase Cloud for the managed database, auth, and storage — no self-hosted database operations for the MVP team to own.

- GitHub Actions for continuous integration — lint, type-check, and automated tests running on every pull request before merge.

- Sentry (or equivalent) for production error tracking, wired in from the first deployment, not added after launch.

## 9.11 Why This Stack — Comparison & Rationale

| Layer | Chosen | Alternative Considered | Why Chosen for the MVP |
| --- | --- | --- | --- |
| Web framework | Next.js (App Router) + TypeScript | Plain React + Vite | Built-in SSR helps SEO/organic discovery and matches the deployment platform (Vercel) with zero extra config |
| Backend | Supabase | Custom Node.js/NestJS + PostgreSQL | Ships auth, database, storage, and realtime together in days, not weeks; custom services can be added later without a rebuild |
| Database | PostgreSQL + PostGIS (via Supabase) | Firebase Firestore | Relational structure fits bookings/payments/payouts naturally; PostGIS gives native geospatial "nearby" search |
| Auth | Supabase Auth + MSG91 SMS hook | Firebase Auth / Clerk | Stays integrated with the same Postgres/Auth system while getting reliable, India-specific OTP delivery economics |
| Maps | Google Maps Platform | Mapbox | Best available India road/POI data quality; free tier covers MVP-scale usage |
| Payments | Razorpay (Checkout + Payouts) | Cashfree / PayU | Mature payouts API and broad India adoption; same provider can extend into Route/escrow in a later phase |
| Hosting | Vercel + Supabase Cloud | Self-managed AWS/GCP | Removes essentially all DevOps overhead a 2–3 person MVP team cannot spare time for |

# 10. Data Model (Core Entities)

The following is the essential entity list to design the Postgres schema around — field names are illustrative, not final DDL.

| Entity | Key Fields | Notes |
| --- | --- | --- |
| users | id, phone, name, email, role (seeker/host/admin), kyc_status, created_at | A single table with a role field — one person can be both a Seeker and a Host on one account |
| listings | id, host_id, title, address, location (PostGIS geography point), photos[], price_per_hour, price_per_day, spot_type, capacity, rules, agreement_signed_at, status (pending/live/paused/rejected) | agreement_signed_at enforces the Host Listing Agreement requirement at the data level, not just the UI |
| availability_blocks | id, listing_id, start_time, end_time, reason | Represents host-blocked (unavailable) windows; bookings are checked against this and existing bookings |
| bookings | id, listing_id, seeker_id, start_time, end_time, amount, status (confirmed/cancelled/completed), payment_id | The core transactional record the whole platform revolves around |
| payments | id, booking_id, razorpay_payment_id, amount, status, captured_at | One-to-one with a booking in the MVP; keeps payment reconciliation separate from booking logic |
| payouts | id, host_id, period_start, period_end, amount, status, processed_at, razorpay_payout_id | Batched per Host per payout cycle, triggered by Admin |
| reviews | id, booking_id, rating, comment, created_by, created_at | Tied to a completed booking so reviews cannot be posted without a real transaction |
| documents | id, user_id, type (identity_proof/address_proof/bank_details), file_url, verified_status, reviewed_by | Supports the manual KYC-lite review flow in Section 4.2 |

# 11. API & Integration Overview

Supabase auto-generates a REST and realtime API directly from the Postgres schema (with Row-Level Security policies enforcing that a Seeker can only see their own bookings, a Host only their own listings, etc.). Custom server-side logic that cannot be expressed as a simple database policy is implemented as Supabase Edge Functions:

| Edge Function | Responsibility |
| --- | --- |
| create-booking | Validates the requested slot against existing bookings/availability blocks, creates a pending booking, and initiates a Razorpay payment order |
| razorpay-webhook | Receives Razorpay's payment-status callback, confirms or reverts the booking accordingly, and triggers the confirmation notification |
| trigger-payout | Called by Admin to calculate a Host's payable amount for a period and initiate a Razorpay Payout |
| send-notification | A single wrapper around MSG91 (SMS/WhatsApp) and the email provider, called by every event that needs to notify a user |

Row-Level Security (RLS) policies in Postgres are the primary access-control mechanism — every table should have an explicit policy rather than relying on application-layer checks alone, since Supabase's auto-generated API is otherwise directly reachable by clients.

# 12. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Search results return within 2 seconds and pages load within 3 seconds on a typical 4G connection |
| Security | DPDP Act 2023-aligned handling of personal data; KYC documents stored encrypted at rest; role-based access control enforced at the database layer (RLS); HTTPS everywhere; card/UPI details never touch platform servers (handled entirely within Razorpay Checkout's PCI-compliant flow) |
| Scalability | The architecture should handle one pilot city (roughly 500 listings and 5,000 bookings/month) without re-architecture; scaling beyond that is a Phase 1 concern, not an MVP one |
| Reliability | Target 99% uptime for the MVP period — a formal SLA is not required yet, but outages affecting active bookings should be treated as critical incidents |
| Accessibility | WCAG AA basics — sufficient colour contrast, alt text on images, full keyboard navigability — since this is a public-facing web app, not an app-store-gated app |
| Data retention | Booking, payment, and KYC records retained per the Terms of Service and applicable financial record-keeping requirements, not deleted on user request where legally required to retain |

# 13. Third-Party Integrations Checklist

Set these up in parallel with the first sprint (Section 14) — several have onboarding/approval lead times that can otherwise block later sprints.

| Item | Purpose | Typical Lead Time |
| --- | --- | --- |
| Supabase project | Database, Auth, Storage, Realtime, Edge Functions | Immediate |
| Vercel project | Web app hosting and preview deployments | Immediate |
| Google Maps Platform API key + billing account | Search, maps, geocoding | Immediate, but billing account setup should start early |
| Razorpay merchant account + KYC + Payouts activation | Payment collection and host payouts | 1–2 weeks — start in Sprint 0 |
| MSG91 account (SMS + WhatsApp Business API) | OTP and transactional notifications | 3–5 days for WhatsApp Business API approval — start early |
| Domain name + SSL | Production web app URL | Immediate |
| PostHog account | Product analytics for the Section 3 metrics | Immediate |
| Sentry account | Error tracking | Immediate |
| Legal counsel engagement | Terms of Service, Privacy Policy, Cancellation Policy, Host Listing Agreement review | Start immediately — this can gate go-live if left late |

# 14. MVP Delivery Plan (Sprint Breakdown)

An achievable 8-week plan for a small, permanent core team (see Section 15). Each sprint is one week; adjust pacing to the actual team's velocity after Sprint 1.

| Sprint | Focus | Key Deliverables |
| --- | --- | --- |
| Sprint 0 (Week 1) | Foundation | Monorepo setup, Supabase project + schema v1, design system basics, phone-OTP auth working end to end, all third-party accounts from Section 13 opened |
| Sprint 1 (Week 2) | Host side, part 1 | Host onboarding (KYC-lite upload), create/edit listing flow, photo upload to Storage |
| Sprint 2 (Week 3) | Host side, part 2 + Admin approval | Host Listing Agreement e-signature, Admin listing-approval queue, listing goes live on approval |
| Sprint 3 (Week 4) | Seeker discovery | Map + list search with PostGIS "nearby" queries, filters, listing detail page |
| Sprint 4 (Week 5) | Booking & payment | Slot selection, availability checking, Razorpay Checkout integration, booking confirmation + digital access pass |
| Sprint 5 (Week 6) | Post-booking experience | Notifications (SMS/WhatsApp/email), My Bookings, cancellation + refund flow, rate & review |
| Sprint 6 (Week 7) | Admin operations | Admin dashboard, user/host management, booking & dispute view, payout triggering via Razorpay Payouts |
| Sprint 7 (Week 8) | Hardening & launch | QA bug bash, legal pages published, analytics instrumentation verified against Section 3 metrics, pilot-city launch |

Vendor onboarding items from Section 13 (especially Razorpay KYC and WhatsApp Business API approval) should be started in Sprint 0, since their lead times can otherwise stall Sprints 4–5.

# 15. Team Required to Build This MVP

| Role | Engagement | Why Needed |
| --- | --- | --- |
| Tech Lead / Full-stack Engineer | Full-time | Owns architecture, the Supabase schema and RLS policies, and the hardest integrations (payments, payouts) |
| Full-stack Engineer(s) — 1 to 2 | Full-time | Builds out Seeker and Host screens in parallel with the Tech Lead |
| UI/UX Designer | Part-time | Screen designs, the design system, and the Host Listing Agreement / checkout flows where trust and clarity matter most |
| QA | Part-time, ramping up from Sprint 5 | Protects the booking-and-payment loop specifically — this is the one part of the MVP where a bug directly costs someone money |
| Product Owner / Founder | Ongoing | Prioritises scope trade-offs against Section 4.2's deferred list and owns the pilot-city launch decision |
| City Ops / Host Onboarding Lead | Part-time, ramping up before launch | Solves the cold-start problem by manually recruiting the first real Hosts in the pilot city — the product cannot validate itself without real supply |

For exact headcount-by-week costing of a team at this scale — including a leaner, budget-constrained alternative — see the companion workbook, Parking_App_Development_Costing.xlsx (Phase 0 and Phase 1 sheets), and the client-facing summary in Parking_App_Client_Costing_Proposal.pdf.

# 16. Risks & Assumptions

| Risk / Assumption | Mitigation |
| --- | --- |
| Host cold-start: a marketplace with no listings has nothing for Seekers to book | Dedicate the City Ops role (Section 15) to manually onboarding an initial base of real Hosts before or during the launch sprint, rather than waiting for organic sign-ups |
| Razorpay merchant KYC/Payouts activation takes longer than expected | Start the application in Sprint 0, not when Sprint 4 needs it — build a short manual-payout fallback if activation slips |
| Manual KYC review becomes a bottleneck if Host sign-ups spike | Keep the review checklist simple and time-boxed in Sprint 1; revisit automating it (Section 9.8) sooner than planned if volume demands it |
| Google Maps API cost grows faster than expected as usage scales | Monitor usage against the free tier from week one; the abstraction layer in Section 9.6 allows a provider switch without a rewrite if needed |
| Pilot city choice does not have enough real parking-scarcity pain to prove demand | Choose the pilot city/micro-market using existing knowledge of high-parking-pressure areas (e.g. near transit hubs, commercial districts) rather than convenience alone |
| Legal pages and the Host Listing Agreement are not ready in time for launch | Engage legal counsel in Sprint 0 in parallel with engineering work, not after the product is built |
| Figures and scope in this document assume September 2026 pricing, SDK versions, and regulatory guidance | Re-verify vendor pricing, SDK/framework versions, and the RBI Payment Aggregator Master Directions status immediately before Sprint 0 begins |

# 17. Appendix A — Glossary

| Term | Definition |
| --- | --- |
| BaaS (in this context: Backend-as-a-Service) | A managed platform (e.g. Supabase, Firebase) that provides database, auth, storage, and other backend primitives without the team operating servers directly |
| PostGIS | A PostgreSQL extension adding geospatial data types and queries — used here for "listings near me" search |
| RLS (Row-Level Security) | A Postgres feature that restricts which rows a given user can read or write, enforced at the database layer |
| OTP | One-Time Password — a short code sent via SMS/WhatsApp used to verify a phone number at login |
| KYC / KYC-lite | Know Your Customer — identity verification; "KYC-lite" here means manual document review rather than a live government API check |
| e-KYC | Electronic KYC — identity verification performed via a digital/API-based government data source (e.g. DigiLocker/Aadhaar), deferred for the MVP |
| GMV | Gross Merchandise Value — the total value of bookings transacted through the platform, before fees |
| MoSCoW | A prioritisation method: Must have, Should have, Could have, Won't have (this time) |
| Edge Function | A small server-side function (here, a Supabase Edge Function) that runs custom logic the auto-generated database API cannot express directly |
| Payout | The transfer of a Host's earned amount from the platform to the Host's bank account |
| DPDP Act | The Digital Personal Data Protection Act, 2023 — India's primary personal-data-protection law |